Response to Items raised in Stage 3 Audit Dated 4th December 2019 – Cwm Celyn Development, Tonna Neath
Section 2
Item 2.1.1
Though outside the S278 adoptable area, local widening to be undertaken and staggered pedestrian barriers installed in the interest of Highway Safety
Item 2.1.2
At the time of RSA 3 inspection, a number of street light’s were missing, these have now been installed, and lighting is as approved Street Lighting design, Drawing No: 1652/251 Highway works Layout
Item 3.1.1
Agreed, the footway to be re-graded and re-surfaced to tie-in with existing highway surface
Item 3.2.1
At time of RSA 3 inspection, highway surface course had not been completed, the surface has now been completed and this item has been resolved
Item 3.2.2
This Item has been installed in accordance with the approved, Signage and Lining drawing No: 1652/250 Signage & Lining
Item 3.2.3
The installation is as designed, taking into account limitation of land ownership
Item 3.3.1
This Item has been resolved
Item 3.4.1
Agreed Bus Stop sign to be re-located to verge
Item 3.4.2
Signs have now been removed, as junction has been in operation for the required 12 month period
Item 3.4.3
[bookmark: _GoBack]Street Lighting installation is as approved design.
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