NEATH PORT TALBOT COUNTY BOROUGH COUNCIL

The Town and Country Planning (Development Management Procedure) 
(Wales) Order 2015 (as amended)

HEAD OF ENGINEERING & TRANSPORT

HIGHWAYS OBSERVATIONS


PLANNING APPLICATION NO:	2/3/26/0240/00
APPLICANT:		Mr Simon Brennan
LOCATION:	R N A Social Club, Purcell Avenue, Sandfields, Neath Port Talbot, SA12 7PS
PROPOSAL:	PRIOR NOTIFICATION APPLICATION UNDER SCHEDULE 2 PART 31 FOR THE PROPOSED DEMOLITION OF THE NAVAL CLUB BUILDING


The Highway Authority, in responding to the above application, provides the following substantive response: 

	No comment
	☐

	No objection  (subject to any specified conditions below)
	☒

	Concerns have been identified (see below for how those concerns can be addressed by the applicant
	☐

	Objection – on the grounds set out below
	☐



MY HIGHWAYS OBSERVATIONS ON THIS PROPOSAL ARE AS FOLLOWS:-

No highway objection subject to:


Demolition Management Plan 
No demolition, site clearance, or enabling works shall commence until a Demolition Management Plan (DMP) has been submitted to and approved in writing by the Local Planning Authority.
The DMP shall relate solely to the demolition phase and shall demonstrate how demolition operations will be managed to protect the safety and operation of the public highway and the amenity of adjacent uses. The DMP shall include, as a minimum, the following:
1. Site Set‑Up / Layout Plan
A scaled plan showing the site boundary and proposed demolition compound layout, including:
· site access and egress points;
· hoarding/Heras fencing and gated controls;
· internal vehicle circulation, turning areas, and loading/unloading areas;
· plant, welfare, storage and waste/skip locations;
· arrangements to maintain safe and uninterrupted access to adjacent premises for the duration of the demolition works;
· emergency access arrangements.
2. Demolition Traffic and Highway Management
Details of demolition traffic management, including:
· routing of demolition vehicles to and from the site;
· delivery and collection scheduling procedures to prevent queuing or waiting on the public highway;
· confirmation that all loading and unloading will take place within the site;
· banksman/marshalling arrangements where reversing or confined manoeuvres are required;
· measures to keep the public highway free of mud, dust, debris or obstruction, including wheel‑washing and road cleaning arrangements;
· details of any temporary signage, footway or carriageway restrictions, and pedestrian safety measures (where applicable).
3. Working Hours
Details of proposed working hours for demolition and associated vehicle movements, including any proposed weekend or Bank Holiday working.

4. Responsible Persons
Details of the site‑based responsible person(s) for highway and traffic management during demolition, including emergency contact details.
The demolition works shall be carried out strictly in accordance with the approved Demolition Management Plan for the duration of demolition and site clearance, unless otherwise agreed in writing by the Local Planning Authority.


NOTES TO APPLICANT




		
		N. Waters					06/05/2026
SIGNED: …………………….……		DATE: …………………………..
pp HEAD OF ENGINEERING & TRANSPORT
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